## Slide 1: Procurement Agent Program Kickoff
AI Factory – Abu Dhabi Government
Delivery Lead: TPM
Target Release: Gitex

## Slide 2: Program Context
AI Factory mandate to scale AI across government
Procurement modernization priority
Multi-entity scope

## Slide 3: Business Challenges
RFP creation takes 3–4 weeks
Manual vendor evaluation
Long onboarding cycles
Limited analytics visibility

## Slide 4: Program Objectives
70% RFP time reduction
40% evaluation accuracy improvement
50% procurement cycle reduction
AED 5M annual savings

## Slide 5: Scope Overview
RFP automation
Vendor evaluation engine
Oracle Fusion integration
Arabic + English generation
Compliance automation

## Slide 6: Delivery Phases
Phase 1: MVP (Gitex)
Phase 2: Scale (December)
Phase 3: Optimize (Q1 2026)

## Slide 7: Governance Model
Executive Steering Committee
PMO Layer
Delivery Squads

## Slide 8: Stakeholder Landscape
Procurement Department
Finance Department
AI Factory Leadership
Legal & IT Security

## Slide 9: Delivery Team Structure
12 FTE model
AI, Platform, Data, Security, QA

## Slide 10: Risk Landscape
ERP dependency
Data quality
Arabic NLP accuracy
Security approvals
Budget discipline

## Slide 11: Phase 1 Go-Live Criteria
≥95% accuracy
ERP latency <5s
Security approval
Business signoff