## Slide 1: Risk Management Overview
Protect delivery timelines
Maintain compliance
Control budget risk

## Slide 2: Scenario 1: ERP Upgrade Risk
ERP upgrade causes 6-week downtime
Phase 1 cannot be delayed

## Slide 3: Scenario 1 Response Strategy
Hybrid MVP mode
Cached data
Deferred ERP write-back

## Slide 4: Scenario 1 Impact
Timeline preserved
Minor contingency usage
ERP write-back deferred

## Slide 5: Scenario 2: Arabic NLP Accuracy Risk
Accuracy at 65% vs target 95%
Vendor requests more budget and time

## Slide 6: Scenario 2 Response Strategy
Human validation layer
Progressive automation
Vendor renegotiation

## Slide 7: Scenario 2 Impact
Timeline preserved
Budget controlled
Scope adjusted

## Slide 8: Executive Risk Dashboard
Risk severity
Owner
Mitigation status
Decision required